TEST PLAN

OrangeHRM Open Source HRM System

https://opensource-demo.orangehrmlive.com

Abstract

This document provides an overview of the OrangeHRM project and the product test strategy, a list of testing deliverables and plan for development and quality assurance of the Human Resource Management System.

QA Team

qa.team@orangehrm-test.com

Private & Confidential

OrangeHRM Testing Project

VERSION HISTORY

| Version # | Write by | Revision Date | Approved By | Approval Date | Outline |
| --- | --- | --- | --- | --- | --- |
| 1.0 | QA Team | 2026/03/16 | Manager | 2026/03/20 | Test Plan create |

OrangeHRM Testing Project

TABLE OF CONTENTS

INTRODUCTION .............................................................................................  4

1   TEST STRATEGY .......................................................................................  4

1.1  Scope of Testing ................................................................................  4

1.1.1 Feature to be tested .................................................................  4

1.1.2 Feature not to be tested .........................................................  5

1.2  Test Type ..........................................................................................  5

1.3  Risk and Issues .................................................................................  5

1.4  Test Logistics .....................................................................................  6

2   TEST OBJECTIVE ......................................................................................  6

3   TEST CRITERIA ........................................................................................  6

4   RESOURCE PLANNING ............................................................................  7

5   TEST ENVIRONMENT ...............................................................................  7

6   SCHEDULE & ESTIMATION ......................................................................  8

7   TEST DELIVERABLES ...............................................................................  9

OrangeHRM Testing Project

# INTRODUCTION

The Test Plan is designed to prescribe the scope, approach, resources, and schedule of all testing activities of the OrangeHRM Open Source Human Resource Management System (https://opensource-demo.orangehrmlive.com).

The plan identifies the items to be tested, the features to be tested, the types of testing to be performed, the personnel responsible for testing, the resources and schedule required to complete testing, and the risks associated with the plan.

# 1  TEST STRATEGY

## 1.1 Scope of Testing

1.1.1 Feature to be tested

All the features of OrangeHRM which are defined in the software requirement specification are to be tested:

| Module Name | Applicable Roles | Description |
| --- | --- | --- |
| Login / Authentication | Admin, ESS User | Verify login with valid/invalid credentials, password reset, session timeout and logout functionality. |
| Employee Management (PIM) | Admin | Add, edit, search, and delete employee records. Validate all required fields and data integrity. |
| Leave Management | Admin, ESS User | Apply, approve, reject, and cancel leave requests. Verify leave balance updates and email notifications. |
| Time & Attendance | Admin, ESS User | Punch in/out, timesheet submission, attendance report generation and project time tracking. |
| Recruitment (ATS) | Admin, HR Manager | Post job vacancies, manage applications, schedule interviews, shortlist candidates and track hiring pipeline. |
| Performance Management | Admin, Manager | Create KPIs, conduct performance reviews, set goals and track employee performance ratings. |
| Admin Module | Admin | User management, roles & permissions, organization structure, job categories, and system configuration. |
| Reports & Analytics | Admin | Generate HR reports, employee reports, leave summary, attendance reports and export data. |

1.1.2 Feature not to be tested

These features are not to be tested as they are not included in the software requirement scope:

- User Interface visual aesthetics and CSS styling

- Hardware Interfaces and server infrastructure

- Database internal logic and stored procedures

- Third-party payroll system integrations

- Mobile application native features (iOS/Android)

- Website Security penetration testing and performance load testing

## 1.2 Test Type

In the OrangeHRM project, there are 3 types of testing to be conducted:

- Functional Testing: Verify all HR modules work as per requirements (Login, PIM, Leave, Time, Recruitment, Performance)

- Integration Testing: Individual software modules are combined and tested as a group to ensure modules interact correctly

- System Testing: Conducted on the complete, integrated OrangeHRM system to evaluate the system's compliance with specified requirements

- UI / Regression Testing: Ensure new updates do not break existing features and UI renders correctly across browsers

## 1.3 Risk and Issues

| Risk | Mitigation |
| --- | --- |
| Team members lack required HR software testing skills. | Plan training sessions on OrangeHRM modules before testing begins. |
| Test environment unavailability or demo site downtime. | Set up a local OrangeHRM instance as backup; schedule testing during off-peak hours. |
| Project schedule is too tight to complete testing on time. | Set Test Priority for each activity; begin with high-priority modules. |
| Frequent changes to demo application data affect test results. | Use dedicated test data; document baseline state before each test cycle. |
| Wrong budget estimate and cost overruns. | Establish scope before beginning work; track and measure progress regularly. |

## 1.4 Test Logistics

1.4.1 Who will test?

The project should use outsource QA members as the testers to save project cost. Admin credentials (Username: Admin | Password: admin123) will be used for admin-level testing.

1.4.2 When will test occur?

The tester will start test execution when all the following inputs are ready:

- OrangeHRM demo website is available and accessible

- Test Specification documents are created

- Test Environment is verified and functional

- Sufficient human resources are allocated for testing

OrangeHRM Testing Project

# 2  TEST OBJECTIVE

The test objectives are to verify the Functionality of the OrangeHRM website. The project should focus on testing the core HR operations such as:

- Login and Authentication functionality

- Employee (PIM) Management - Add, Edit, Delete, Search employees

- Leave Management - Apply, Approve, Reject leave requests

- Time & Attendance tracking and reporting

- Recruitment module - Job postings and applicant tracking

- Performance Management - KPIs and reviews

- Admin module - User roles and system configuration

The goal is to guarantee all these operations work normally in a real business environment.

# 3  TEST CRITERIA

## 3.1 Suspension Criteria

If the team members report that there are 40% of test cases failed, suspend testing until the development team fixes all the failed cases.

## 3.2 Exit Criteria

Specifies the criteria that denote a successful completion of a test phase:

- Run rate is mandatory to be 100% unless a clear reason is given

- Pass rate is 80%; achieving the pass rate is mandatory

- All critical and high-priority defects are resolved and retested

- Test Summary Report has been reviewed and signed off by Test Manager

# 4  RESOURCE PLANNING

## 4.1 System Resource

| No. | Resources | Descriptions |
| --- | --- | --- |
| 1. | Test Environment | https://opensource-demo.orangehrmlive.com (OrangeHRM OS 5.x Demo) |
| 2. | Test Tool | Selenium / JIRA / MS Excel for test case management and defect tracking |
| 3. | Network | Stable internet connection with minimum 10 Mb/s for web-based testing |
| 4. | Computer | Windows 10/11 or macOS, RAM 8GB, Browser: Chrome, Firefox, Edge (latest versions) |

## 4.2 Human Resource

| No. | Member | Tasks |
| --- | --- | --- |
| 1. | Test Manager | Manage the whole project; Define project directions; Acquire appropriate resources |
| 2. | Test Engineer | Identify test techniques/tools; Execute tests; Log results; Report defects; Outsourced members |
| 3. | Developer in Test | Implement automated test cases, test programs and test suites for OrangeHRM modules |
| 4. | Test Administrator | Build and maintain test environment; Support testers during test execution |
| 5. | SQA Members | Take charge of quality assurance; Confirm testing process meets specified requirements |

OrangeHRM Testing Project

# 5  TEST ENVIRONMENT

The test environment is set up as described below:

| Component | Details |
| --- | --- |
| Application URL | https://opensource-demo.orangehrmlive.com/web/index.php/auth/login |
| Admin Credentials | Username: Admin ¦ Password: admin123 |
| Application Version | OrangeHRM OS 5.8 |
| Browsers | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest) |
| Operating System | Windows 10/11, macOS 12+ |
| Test Tools | Selenium WebDriver, JIRA, MS Excel, Postman (for API testing) |
| Network | Stable internet connection, minimum 10 Mb/s |

OrangeHRM Testing Project

# 6  SCHEDULE & ESTIMATION

## 6.1 All project task and estimation

| Task | Members | Estimated Effort |
| --- | --- | --- |
| Create the Test Specification | Test Designer | 200 man-hours |
| Perform Test Execution | Tester, Test Administrator | 100 man-hours |
| Test Report | Tester | 15 man-hours |
| Test Delivery | Test Manager | 25 man-hours |
| TOTAL |  | 340 man-hours |

## 6.2 Schedule to complete these tasks

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Done |
| --- | --- | --- | --- | --- | --- |
| Create Test Specification | ### | ### |  |  |  |
| Perform Test Execution |  |  | ### |  |  |
| Test Report & Delivery |  |  |  | ### | ✓ |

OrangeHRM Testing Project

# 7  TEST DELIVERABLES

Test deliverables are provided as below:

## 7.1 Before testing phase

- Test Plans document

- Test Cases documents

- Test Design specifications

- Test Data preparation

## 7.2 During the testing

- Test Tool (Selenium scripts, manual test cases)

- Simulators / test stubs

- Test Data

- Test Traceability Matrix

- Error logs and execution logs

## 7.3 After the testing cycles is over

- Test Results / Reports

- Defect Report (Bug Tracker export from JIRA)

- Installation / Test procedures guidelines

- Release notes