TEST PLAN

SauceDemo E-Commerce Web Application

https://www.saucedemo.com

Abstract

This document provides an overview of the SauceDemo project and the product test strategy, a list of testing deliverables and plan for development and quality assurance of the SauceDemo e-commerce web application.

QA Team

qa.team@saucedemo-test.com

Private & Confidential

SauceDemo Testing Project

VERSION HISTORY

| Version # | Write by | Revision Date | Approved By | Approval Date | Outline |
| --- | --- | --- | --- | --- | --- |
| 1.0 | QA Team | 2026/03/17 | Manager | 2026/03/21 | Test Plan create |

SauceDemo Testing Project

TABLE OF CONTENTS

INTRODUCTION	4

1 TEST STRATEGY	4

1.1 Scope of Testing	4

1.1.1 Feature to be tested	4

1.1.2 Feature not to be tested	5

1.2 Test Type	5

1.3 Risk and Issues	5

1.4 Test Logistics	6

2 TEST OBJECTIVE	6

3 TEST CRITERIA	6

4 RESOURCE PLANNING	7

5 TEST ENVIRONMENT	7

6 SCHEDULE & ESTIMATION	8

7 TEST DELIVERABLES	9

# INTRODUCTION

The Test Plan is designed to prescribe the scope, approach, resources, and schedule of all testing activities of the SauceDemo e-commerce web application (https://www.saucedemo.com).

The plan identifies the items to be tested, the features to be tested, the types of testing to be performed, the personnel responsible for testing, the resources and schedule required to complete testing, and the risks associated with the plan.

# 1 TEST STRATEGY

## 1.1 Scope of Testing

1.1.1 Feature to be tested

All the features of SauceDemo which are defined in the software requirement specification are to be tested:

| Module Name | Applicable Roles | Description |
| --- | --- | --- |
| Login / Authentication | All Users | Verify login with valid/invalid credentials for multiple user types (standard_user, locked_out_user, problem_user, performance_glitch_user). Test error messages, session management, and logout. |
| Product Inventory / Dashboard | standard_user | Validate product listing display, product images, names, descriptions, and prices. Verify sorting (A-Z, Z-A, Price Low to High, Price High to Low) and product count. |
| Product Detail Page | standard_user | Verify product detail view shows correct name, description, price, and image. Test Add to Cart and Back to Products navigation from the detail page. |
| Shopping Cart | standard_user | Add/remove single and multiple products, verify cart badge count updates, confirm correct items and prices displayed in cart, test Continue Shopping and Checkout navigation. |
| Checkout - Step One | standard_user | Validate First Name, Last Name, and Zip/Postal Code required fields and error messages. Verify Cancel returns to cart page. |
| Checkout - Step Two (Overview) | standard_user | Verify order summary shows correct items, quantities, item total, tax amount, and grand total. Test Finish and Cancel buttons behavior. |
| Order Confirmation | standard_user | Validate order completion page displays success message. Verify Back Home button resets and returns to inventory page with cleared cart. |
| Navigation & Hamburger Menu | All Users | Test menu open/close, All Items link, About link, Logout, and Reset App State. Verify Reset App State clears cart and resets Add to Cart buttons. |

1.1.2 Feature not to be tested

These features are not to be tested as they are not included in the software requirement scope:

- Visual aesthetics, CSS styling, and graphic design elements

- Backend server infrastructure and database internal logic

- Third-party payment gateway real transaction processing

- Mobile native application features (iOS/Android)

- Security penetration testing and vulnerability assessment

- Performance and load testing under high traffic conditions

## 1.2 Test Type

In the SauceDemo project, there are 4 types of testing to be conducted:

- Functional Testing: Verify all e-commerce modules work as per requirements (Login, Inventory, Cart, Checkout, Order Confirmation)

- UI Testing: Validate that the user interface renders correctly, elements are visible, and page layouts are consistent across browsers

- Integration Testing: Ensure that individual modules interact correctly and data flows accurately between pages (cart to checkout to confirmation)

- Regression Testing: Ensure new updates do not break existing features and all core user flows remain functional

## 1.3 Risk and Issues

| Risk | Mitigation |
| --- | --- |
| Demo site (saucedemo.com) may be unavailable or under maintenance. | Schedule testing during off-peak hours; maintain a retry plan for downtime periods. |
| Test data may be reset or modified by other users sharing the demo site. | Use Reset App State before each test cycle to restore application defaults. |
| Team members unfamiliar with SauceDemo user types and application behavior. | Conduct onboarding walkthrough of the application and credentials before test execution begins. |
| Project schedule too tight to complete all test cases within the sprint. | Set test priority per module; begin with high-priority flows (Login, Cart, Checkout) and descope lower-priority items if needed. |
| Browser compatibility issues causing inconsistent results across Chrome, Firefox, and Edge. | Run test suite on all three target browsers; log browser-specific defects separately. |

## 1.4 Test Logistics

1.4.1 Who will test?

The project should use outsource QA members as the testers to save project cost. The following credentials will be used for testing:

- Standard User: Username: standard_user | Password: secret_sauce

- Locked Out User: Username: locked_out_user | Password: secret_sauce

- Problem User: Username: problem_user | Password: secret_sauce

- Performance Glitch User: Username: performance_glitch_user | Password: secret_sauce

1.4.2 When will test occur?

The tester will start test execution when all the following inputs are ready:

- SauceDemo website (https://www.saucedemo.com) is available and accessible

- Test Specification documents are created and reviewed

- Test Environment is verified and all browsers are configured

- Sufficient human resources are allocated for testing activities

SauceDemo Testing Project

# 2 TEST OBJECTIVE

The test objectives are to verify the Functionality of the SauceDemo e-commerce website. The project should focus on testing the core shopping operations such as:

- Login and Authentication functionality for all defined user types

- Product Inventory - Listing, display, sorting, and filtering of products

- Product Detail Page - Navigation, product information accuracy, add to cart from detail

- Shopping Cart - Add to cart, remove from cart, cart badge count, cart persistence

- Checkout Flow - Form validation (Step 1), order summary accuracy (Step 2), order placement

- Order Confirmation - Success messaging and cart reset after order completion

- Navigation & Hamburger Menu - Logout, Reset App State, and navigation links

The goal is to guarantee all these operations work normally in a real end-to-end e-commerce user journey.

# 3 TEST CRITERIA

## 3.1 Suspension Criteria

If the team members report that there are 40% of test cases failed, suspend testing until the development team fixes all the failed cases.

## 3.2 Exit Criteria

Specifies the criteria that denote a successful completion of a test phase:

- Run rate is mandatory to be 100% unless a clear reason is given

- Pass rate is 80%; achieving the pass rate is mandatory

- All critical and high-priority defects are resolved and retested

- Test Summary Report has been reviewed and signed off by Test Manager

# 4 RESOURCE PLANNING

## 4.1 System Resource

| No. | Resources | Descriptions |
| --- | --- | --- |
| 1. | Test Environment | https://www.saucedemo.com (SauceDemo v1 - Swag Labs Demo) |
| 2. | Test Tool | Selenium WebDriver / JIRA / MS Excel for test case management and defect tracking |
| 3. | Network | Stable internet connection with minimum 10 Mb/s for web-based testing |
| 4. | Computer | Windows 10/11 or macOS, RAM 8GB, Browser: Chrome, Firefox, Edge (latest versions) |

## 4.2 Human Resource

| No. | Member | Tasks |
| --- | --- | --- |
| 1. | Test Manager | Manage the whole project; Define project directions; Acquire appropriate resources |
| 2. | Test Engineer | Identify test techniques/tools; Execute tests; Log results; Report defects; Outsourced members |
| 3. | Developer in Test | Implement automated test cases, test programs and test suites for SauceDemo modules |
| 4. | Test Administrator | Build and maintain test environment; Support testers during test execution |
| 5. | SQA Members | Take charge of quality assurance; Confirm testing process meets specified requirements |

SauceDemo Testing Project

# 5 TEST ENVIRONMENT

The test environment is set up as described below:

| Component | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com |
| Test Credentials | standard_user / secret_sauce ¦ locked_out_user / secret_sauce ¦ problem_user / secret_sauce ¦ performance_glitch_user / secret_sauce |
| Application Version | SauceDemo v1 (Swag Labs) |
| Browsers | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest) |
| Operating System | Windows 10/11, macOS 12+ |
| Test Tools | Selenium WebDriver, JIRA, MS Excel, Postman (for API validation if applicable) |
| Network | Stable internet connection, minimum 10 Mb/s |

SauceDemo Testing Project

# 6 SCHEDULE & ESTIMATION

## 6.1 All project task and estimation

| Task | Members | Estimated Effort |
| --- | --- | --- |
| Create the Test Specification | Test Designer | 200 man-hours |
| Perform Test Execution | Tester, Test Administrator | 100 man-hours |
| Test Report | Tester | 15 man-hours |
| Test Delivery | Test Manager | 25 man-hours |
| TOTAL |  | 340 man-hours |

## 6.2 Schedule to complete these tasks

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Done |
| --- | --- | --- | --- | --- | --- |
| Create Test Specification | ### | ### |  |  |  |
| Perform Test Execution |  |  | ### |  |  |
| Test Report & Delivery |  |  |  | ### | ✓ |

SauceDemo Testing Project

# 7 TEST DELIVERABLES

Test deliverables are provided as below:

## 7.1 Before testing phase

- Test Plans document

- Test Cases documents

- Test Design specifications

- Test Data preparation

## 7.2 During the testing

- Test Tool (Selenium scripts, manual test cases)

- Simulators / test stubs

- Test Data

- Test Traceability Matrix

- Error logs and execution logs

## 7.3 After the testing cycles is over

- Test Results / Reports

- Defect Report (Bug Tracker export from JIRA)

- Installation / Test procedures guidelines

- Release notes