TEST PLAN

Zero Bank Web Application

http://zero.webappsecurity.com

Abstract

This document provides an overview of the Zero Bank web application project and the product test strategy, a list of testing deliverables and plan for development and quality assurance of the Online Banking System.

QA Team

qa.team@zerobank-test.com

Private & Confidential

# VERSION HISTORY

| Version # | Write by | Revision Date | Approved By | Approval Date | Outline |
| --- | --- | --- | --- | --- | --- |
| 1.0 | QA Team | 2026/03/17 | Manager | 2026/03/21 | Test Plan create |

# TABLE OF CONTENTS

INTRODUCTION ...................................................................................................  4

1 TEST STRATEGY .............................................................................................  4

1.1 Scope of Testing .....................................................................................  4

1.1.1 Feature to be tested ........................................................................  4

1.1.2 Feature not to be tested .................................................................  5

1.2 Test Type ................................................................................................  5

1.3 Risk and Issues .......................................................................................  5

1.4 Test Logistics .........................................................................................  6

2 TEST OBJECTIVE ..........................................................................................  6

3 TEST CRITERIA ............................................................................................  6

4 RESOURCE PLANNING ................................................................................  7

5 TEST ENVIRONMENT ...................................................................................  7

6 SCHEDULE & ESTIMATION .........................................................................  8

7 TEST DELIVERABLES ...................................................................................  9

# INTRODUCTION

The Test Plan is designed to prescribe the scope, approach, resources, and schedule of all testing activities of the Zero Bank Online Banking Web Application (http://zero.webappsecurity.com).

The plan identifies the items to be tested, the features to be tested, the types of testing to be performed, the personnel responsible for testing, the resources and schedule required to complete testing, and the risks associated with the plan.

# 1 TEST STRATEGY

## 1.1 Scope of Testing

### 1.1.1 Feature to be tested

All the features of Zero Bank which are defined in the software requirement specification are to be tested:

| Module Name | Applicable Roles | Description |
| --- | --- | --- |
| Login / Authentication | Registered User | Verify login with valid/invalid credentials (username/password), password reset functionality, session timeout and secure logout. |
| Account Summary | Registered User | View all bank accounts, account balances, account types (Checking, Savings, Credit Card, Loan, Brokerage). Validate data display accuracy. |
| Account Activity | Registered User | View transaction history per account, search/filter transactions by date, type and description. Validate activity details and pagination. |
| Transfer Funds | Registered User | Transfer money between own accounts. Validate amount fields, source/destination account selection, currency conversion and transfer confirmation. |
| Pay Bills | Registered User | Add new payees, pay saved payees, schedule bill payments. Validate payee details, payment amounts, and confirmation screens. |
| Online Statements | Registered User | View and download monthly statements for each account. Validate statement date range, account filtering and export functionality. |
| Money Map | Registered User | Create and manage personal budgets, categorize spending, view charts and graphs, monitor savings goals and financial health overview. |
| Admin Module | Admin | Manage currencies, user accounts, system configuration and administrative settings for the banking application. |

### 1.1.2 Feature not to be tested

These features are not to be tested as they are not included in the software requirement scope:

- User Interface visual aesthetics and CSS styling

- Hardware interfaces and server infrastructure

- Database internal logic and stored procedures

- Third-party payment gateway integrations

- Mobile native application features (iOS/Android)

- Website security penetration testing and performance load testing

## 1.2 Test Type

In the Zero Bank project, there are 4 types of testing to be conducted:

- Functional Testing: Verify all banking modules work as per requirements (Login, Account Summary, Account Activity, Fund Transfer, Pay Bills, Statements, Money Map)

- Integration Testing: Individual software modules are combined and tested as a group to ensure modules interact correctly (e.g., Transfer Funds affects Account Summary balances)

- System Testing: Conducted on the complete, integrated Zero Bank application to evaluate the system's compliance with specified requirements

- UI / Regression Testing: Ensure new updates do not break existing features and UI renders correctly across browsers

## 1.3 Risk and Issues

| Risk | Mitigation |
| --- | --- |
| Team members lack required banking/finance application testing skills. | Plan training sessions on Zero Bank modules and banking workflows before testing begins. |
| Test environment unavailability or demo site downtime. | Set up a local clone of Zero Bank as backup; schedule testing during off-peak hours. |
| Project schedule is too tight to complete testing on time. | Set Test Priority for each activity; begin with high-priority modules (Login, Transfer Funds). |
| Frequent changes to demo application data affect test results. | Use dedicated test accounts; document baseline state before each test cycle. |
| Wrong budget estimate and cost overruns. | Establish scope before beginning work; track and measure progress regularly. |

## 1.4 Test Logistics

### 1.4.1 Who will test?

The project should use outsource QA members as the testers to save project cost. Test credentials (Username: username | Password: password) will be used for standard user-level testing.

### 1.4.2 When will test occur?

The tester will start test execution when all the following inputs are ready:

- Zero Bank demo website is available and accessible

- Test Specification documents are created

- Test Environment is verified and functional

- Sufficient human resources are allocated for testing

# 2 TEST OBJECTIVE

The test objectives are to verify the Functionality of the Zero Bank web application. The project should focus on testing the core banking operations such as:

- Login and Authentication functionality

- Account Summary - View all accounts and balances

- Account Activity - Transaction history and search/filter

- Transfer Funds - Transfer between accounts with currency conversion

- Pay Bills - Add payees, schedule and execute payments

- Online Statements - View and download account statements

- Money Map - Budget creation and financial tracking

- Admin module - Currency management and system configuration

The goal is to guarantee all these operations work normally in a real banking environment.

# 3 TEST CRITERIA

## 3.1 Suspension Criteria

If the team members report that there are 40% of test cases failed, suspend testing until the development team fixes all the failed cases.

## 3.2 Exit Criteria

Specifies the criteria that denote a successful completion of a test phase:

- Run rate is mandatory to be 100% unless a clear reason is given

- Pass rate is 80%; achieving the pass rate is mandatory

- All critical and high-priority defects are resolved and retested

- Test Summary Report has been reviewed and signed off by Test Manager

# 4 RESOURCE PLANNING

## 4.1 System Resource

| No. | Resources | Descriptions |
| --- | --- | --- |
| 1. | Test Environment | http://zero.webappsecurity.com (Zero Bank Demo Application) |
| 2. | Test Tool | Selenium / JIRA / MS Excel for test case management and defect tracking |
| 3. | Network | Stable internet connection with minimum 10 Mb/s for web-based testing |
| 4. | Computer | Windows 10/11 or macOS, RAM 8GB, Browser: Chrome, Firefox, Edge (latest versions) |

## 4.2 Human Resource

| No. | Member | Tasks |
| --- | --- | --- |
| 1. | Test Manager | Manage the whole project; Define project directions; Acquire appropriate resources |
| 2. | Test Engineer | Identify test techniques/tools; Execute tests; Log results; Report defects; Outsourced members |
| 3. | Developer in Test | Implement automated test cases, test programs and test suites for Zero Bank modules |
| 4. | Test Administrator | Build and maintain test environment; Support testers during test execution |
| 5. | SQA Members | Take charge of quality assurance; Confirm testing process meets specified requirements |

# 5 TEST ENVIRONMENT

The test environment is set up as described below:

| Component | Details |
| --- | --- |
| Application URL | http://zero.webappsecurity.com/login.html |
| User Credentials | Username: username ¦ Password: password |
| Application Version | Zero Bank v1.0 (Micro Focus Fortify Demo) |
| Browsers | Google Chrome (latest), Mozilla Firefox (latest), Microsoft Edge (latest) |
| Operating System | Windows 10/11, macOS 12+ |
| Test Tools | Selenium WebDriver, JIRA, MS Excel, Postman (for API testing) |
| Network | Stable internet connection, minimum 10 Mb/s |

# 6 SCHEDULE & ESTIMATION

## 6.1 All project task and estimation

| Task | Members | Estimated Effort |
| --- | --- | --- |
| Create the Test Specification | Test Designer | 200 man-hours |
| Perform Test Execution | Tester, Test Administrator | 100 man-hours |
| Test Report | Tester | 15 man-hours |
| Test Delivery | Test Manager | 25 man-hours |
| TOTAL |  | 340 man-hours |

## 6.2 Schedule to complete these tasks

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Done |
| --- | --- | --- | --- | --- | --- |
| Create Test Specification | ### | ### |  |  |  |
| Perform Test Execution |  |  | ### |  |  |
| Test Report & Delivery |  |  |  | ### | ✓ |

# 7 TEST DELIVERABLES

Test deliverables are provided as below:

## 7.1 Before testing phase

- Test Plans document

- Test Cases documents

- Test Design specifications

- Test Data preparation

## 7.2 During the testing

- Test Tool (Selenium scripts, manual test cases)

- Simulators / test stubs

- Test Data

- Test Traceability Matrix

- Error logs and execution logs

## 7.3 After the testing cycles is over

- Test Results / Reports

- Defect Report (Bug Tracker export from JIRA)

- Installation / Test procedures guidelines

- Release notes